# Project Planning Phase: Project Planning

Date: 27/06/2026

Team ID: AI-FINRECOVERY-2026

Project Name: AI Powered Debt Relief & Financial Recovery Platform

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the template below to manage your product backlog, system epics, and dynamic feature scoping for the platform.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Access | USN-1 | As a consumer, I can securely register using my email and password to begin financial recovery tracking. | 2 | High | Frontend Dev 1 |
| Sprint-1 | User Access | USN-2 | As a user, I can connect my profile instantly via secure Google Single Sign-On (SSO). | 2 | Medium | Integration Eng |
| Sprint-1 | User Access | USN-3 | As a user, I can log into my platform workspace safely using authenticated dual-factor credentials. | 1 | High | Security Ops |
| Sprint-1 | Document Scan | USN-4 | As a consumer, I can upload scanned PDF or JPG debt collection letters via a secure drag-and-drop workspace block. | 5 | High | Backend Lead |
| Sprint-2 | NLP Extraction | USN-5 | As an analytics engine, I can run OCR and entity extraction to isolate creditors, account numbers, and true balances. | 8 | High | AI Specialist |
| Sprint-2 | Risk Profile | USN-6 | As a customer, I can view my active debt metrics, statutory expiration states, and interest impacts on a unified dashboard. | 3 | High | UI/UX Designer |
| Sprint-3 | AI Blueprint | USN-7 | As a user, I can generate dynamically tuned legal dispute or settlement counter-proposal template scripts. | 5 | High | AI Specialist |
| Sprint-4 | System Analytics | USN-8 | As an admin, I can evaluate general performance tracking parameters, token usage levels, and agent action histories. | 3 | Medium | QA Engineer |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 04 May 2026 | 09 May 2026 | 20 | 09 May 2026 |
| Sprint-2 | 22 | 6 Days | 11 May 2026 | 16 May 2026 | 22 | 16 May 2026 |
| Sprint-3 | 18 | 6 Days | 18 May 2026 | 23 May 2026 | 18 | 23 May 2026 |
| Sprint-4 | 15 | 6 Days | 25 May 2026 | 30 May 2026 | 15 | 30 May 2026 |

Velocity

To accurately measure daily engineering performance, iteration metrics are evaluated dynamically using the standard sprint calibration formula:

AV=VelocitySprint Duration=2010=2 Points/Day

Burndown Chart

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burndown charts can be applied to any project containing measurable progress over time.

Figure 1: Platform Agile Sprint Burndown Pacing Trajectory Matrix

Story Points

▲

25 ┼───\

20 ┼    \───────\      ─── Ideal Burn Pacing

15 ┼             \     ─── Actual Backlog Burn

10 ┼              \───\

5 ┼                   \

0 ┼─────────────────────► Days

0   2   4   6   8   10

[Agile Analytics Graph: Tracing active project velocity across sequential tracking iterations. The timeline illustrates ideal burn velocity lines mapped securely against real feature completion points, demonstrating maximum architectural readiness prior to production shipping milestones.]

References

- [https://www.atlassian.com/agile/project-management](https://www.atlassian.com/agile/project-management)

- [https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)

- [https://www.atlassian.com/agile/tutorials/epics](https://www.atlassian.com/agile/tutorials/epics)

- [https://www.atlassian.com/agile/tutorials/sprints](https://www.atlassian.com/agile/tutorials/sprints)

- [https://www.atlassian.com/agile/project-management/estimation](https://www.atlassian.com/agile/project-management/estimation)

- [https://www.atlassian.com/agile/tutorials/burndown-charts](https://www.atlassian.com/agile/tutorials/burndown-charts)

I have compiled this updated sprint schedule, backlog framework, and metrics analysis into a production-ready PDF template for your team's use:

[file-tag: code-generated-file-d7551d54-827f-41f3-942e-b212e754399e]