# PROJECT PLANNING PHASE

## Project Planning Template (Backlog, Sprints, Stories & Points)

Date: 19 July 2026

Team ID: TEAM-VOICE-AI-09

Project Name: Voice-Based Concept

Understanding Analyser

Maximum Marks: 5 Marks

### Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog has been aligned to implement core technical pipelines for ingestion, transcription, semantic assessment via LLMs, and metrics dashboards.

| Sprint | Epic / Requirement | Story ID | User Story / Implementation Task | Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Streaming Ingestion | USN-1 | As a user, I can initiate a WebRTC or native audio capture stream to transmit responses directly to the gateway engine. | 2 | High | Dev-01 |
| Sprint-1 | Streaming Ingestion | USN-2 | As an operator, I want raw audio chunks automatically saved to an isolated archival bucket for telemetry validation. | 1 | High | Dev-02 |
| Sprint-1 | Transcription | USN-3 | As a system, I need to pipe the ingestion stream directly through a Whisper ASR cluster to obtain raw textual formats. | 3 | High | Dev-01 |
| Sprint-1 | User Security | USN-4 | As a system administrator, I want integration with secure OAuth paths (Gmail/Enterprise OpenID) for auth protection. | 2 | Medium | Dev-03 |
| Sprint-2 | Semantic Assessment | USN-5 | As a teacher, I want the LLM engine to extract concepts and compare them against custom-built vector rubrics. | 5 | High | Dev-02 |
| Sprint-3 | Analytics UI | USN-6 | As a user, I can view my granular knowledge graph discrepancy mapping on an interactive frontend dashboard. | 3 | High | Dev-03 |

### Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 Points | 6 Days | 10 July 2026 | 16 July 2026 | 20 Points | 16 July 2026 |
| Sprint-2 | 20 Points | 6 Days | 17 July 2026 | 23 July 2026 | -- | Pending |
| Sprint-3 | 20 Points | 6 Days | 24 July 2026 | 30 July 2026 | -- | Pending |
| Sprint-4 | 20 Points | 6 Days | 31 July 2026 | 06 August 2026 | -- | Pending |

### Velocity Framework & Formula

Assuming a localized iteration scope where team performance tracks against specific target timeframes, we quantify velocity. Let's calculate the team's average velocity (AV) per iteration unit (story points per day) given a 10-day baseline duration with a sprint capacity velocity of 20 points:

AV = velocity / sprint duration = 20 / 10 = 2

Figure 1: Sprint-1 burndown trajectory measuring daily residual story point velocity against the target baseline task group.

Figure 2: Comprehensive team iteration capacity map capturing actual vs planned story point processing across milestones.