# AI Powered Debt Relief & Financial Recovery Platform

Date: 27/06/2026

Team ID: AI-FINRECOVERY-2026

Project Name: AI Powered Debt Relief & Financial Recovery Platform

Maximum Marks: 5 Marks

1. Introduction

1.1 Project Overview

The AI Powered Debt Relief & Financial Recovery Platform is a secure, intelligent ecosystem engineered to assist individuals navigating severe financial distress. By leveraging advanced Natural Language Processing (NLP), Optical Character Recognition (OCR), and machine learning pipelines, the platform ingests unstructured financial documents (e.g., collections letters, creditor demands, and loan statements) to map liability vectors and deliver optimized, automated repayment and dispute blueprints.

1.2 Purpose

This lifecycle document formalizes the architecture, operational workflows, system design milestones, and verification frameworks. It bridges the gap between consumer financial vulnerabilities and automated technical legal-defense operations to ensure a zero-trust, high-throughput delivery model.

2. Ideation Phase

2.1 Problem Statement

Millions of consumers lack affordable access to financial management and fair legal protection when targeted by debt collection agencies. Unstructured correspondence frequently masks predatory interest calculations, statutory expiration milestones, or FDCPA violations. Manual legal reviews are cost-prohibitive, resulting in unverified default judgments and compounding cycles of insolvency.

2.2 Empathy Map Canvas

- Says: "I don't know which debt to pay first," "The creditor phone calls are constant," "I can't afford a financial defense attorney."

- Thinks: Am I going to face a lawsuit? Will my credit score ever recover? Is this collection letter even legally valid?

- Does: Ignores high-risk past-due notices due to anxiety, skips payments to buy essentials, manually tracks balances on fragmented paper logs.

- Feels: Overwhelmed, trapped by financial jargon, defensive, and isolated from traditional banking systems.

2.3 Brainstorming

- Core Vector A: Implement a direct mobile image ingestion pipeline using an automated text parser to convert complex letter scans into tabular data objects.

- Core Vector B: Integrate an isolated machine learning inference gateway to parse Fair Debt Collection Practices Act (FDCPA) violations automatically.

- Core Vector C: Deploy sliding optimization simulators mapping out settlement balances vs. long-term credit rating forecasting variables.

3. Requirement Analysis

3.1 Customer Journey Map

- Intake: The consumer undergoes an encrypted onboarding flow and enters initial credential sets.

- Ingestion: The user captures an image or uploads a PDF of a debt letter to their dashboard.

- Processing: Automated background workers run OCR extraction and route data frames to the AI analyzer engine.

- Review: The user is presented with a calculated debt blueprint highlighting invalid balances, statutory timelines, and an interactive settlement slider.

- Execution: The system builds automated legal dispute or counter-proposal correspondence templates for mailing.

3.2 Solution Requirement

- Secure Multi-Channel Intake: High-fidelity document intake blocks supporting image conversions and automated table identification.

- Real-time AI Inference: High-throughput NLP entity recognition engine to flag active legal liability metadata.

- Dynamic Modeling Engine: Interactive calculation pipelines tracking dynamic optimization trajectories with absolute computational accuracy.

3.3 Data Flow Diagram

[User Interface] ──(Upload Notice)──> [Parsing Engine] ──(Extracted Alphanumerics)──┐

▲                                                                            │

│                                                                            ▼

[Dynamic Dashboard] <──(Blueprints)── [Inference Engine] <──(Entity Mapping)── [NLP Classifier]

Figure 1: System Level Information Pipeline Architecture

[DFD Layout Blueprint: A system network diagram outlining how user liability balances move from ingestion into processing nodes (AI Analyzer, Creditor Rules Datastore) and route back to dashboards as personalized consolidation blueprints.]

3.4 Technology Stack

- Frontend Mobile/Web Portal: React Native & React.js

- Core NLP/Inference Framework: AWS Connect, Amazon Lex, AWS Lambda

- Persistence & Token Storage: Amazon DynamoDB (NoSQL Data Cluster)

- Security & Encryption Vector: AWS Key Management Service (KMS Bank-Grade Vaulting)

4. Project Design

4.1 Problem Solution Fit

The platform addresses the cost barrier of debt management by automating contract parsing and regulatory analysis. By converting complex collections data into prioritized, actionable settlement blueprints, it moves users from passive stress to structured financial recovery.

4.2 Proposed Solution

A secure, zero-trust cloud application that serves as an autonomous consumer defense advocate. Users upload debt correspondence, and the platform extracts deep liability metadata, runs compliance audits against state regulations, and outputs legal counter-proposals to systematically reduce outstanding balances.

4.3 Solution Architecture

┌──────────┐      Inbound Call      ┌─────────────────┐    Voice Stream Data    ┌──────────────┐

│ Consumer │───────────────────────>│ Amazon Connect  │────────────────────────>│  Amazon Lex  │

> └──────────┘                        │ (Contact Center)│                         │(Intent Bot)  │

>      │                              └─────────────────┘                         └──────┬───────┘

>      │ Document Scan Upload                                                                   │

>      ▼                                                                                         ▼ Extract Intent

> ┌──────────┐                        ┌─────────────────┐                         ┌──────────────┐ ("IdentifyCreditor")

> │ Mobile   │───────────────────────>│ Secure S3 Bucket│                         │  AWS Lambda  │

> │ Client   │    Raw Form Buffer     │ (Storage Engine)│                         │(Handler Node)│

> └──────────┘                        └────────┬────────┘                         └──────┬───────┘

>                                              │                                         │

>                                              │ Encrypted Logs                          ▼ Push Data Records

>                                              ▼                                  ┌──────────────┐

>                                     ┌─────────────────┐                         │  DynamoDB    │

>                                     │ KMS Key Vault   │<────────────────────────│(NoSQL Cluster)│

>                                     │ (Data Security) │   Transaction Audits    └──────────────┘

>                                     └─────────────────┘

Figure 2: Cloud Ingestion Pipeline & NLP Processing Sequence Blueprint

[Architecture Blueprint: A technical pipeline diagram mapping out automated client pathways. Consumer phone and text assets migrate smoothly through managed cloud contact routing configurations, hit natural language classification nodes to isolate specific financial debt intents, write operational results to non-relational database targets, and retain zero-trust infrastructure safety matrices via dedicated key management encryption vaults.]

5. Project Planning & Scheduling

5.1 Project Planning

AV=VelocitySprint Duration=2010=2 Points/Day

| Sprint DOCX | Functional Requirement (Epic) DOCX | Story ID DOCX | User Story / Task DOCX | Points DOCX | Priority DOCX |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Access | USN-1 | As a consumer, I can securely register an account using my email and password to begin financial tracking. | 2 | High |
| Sprint-1 | Document Scan | USN-4 | As a consumer, I can upload scanned PDF or JPG debt collection letters via a secure workspace block. | 5 | High |
| Sprint-2 | NLP Extraction | USN-5 | As an analytics engine, I can run OCR and entity extraction to isolate creditors and balances. | 8 | High |
| Sprint-3 | AI Blueprint | USN-7 | As a user, I can generate dynamically tuned legal dispute or settlement counter-proposal template scripts. | 5 | High |

6. Functional and Performance Testing

6.1 Performance Testing

| Test Case ID | Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| FT-03 | Content Generation | Provide complete statement data and click "Generate" | Correct, tailored dispute text is generated based on context | Generated customized FDCPA dispute letters accurately mapping balance metadata. | Pass |
| PT-01 | Response Time Test | Use an internal execution timer to check blueprint generation time | Generation completes under 3 seconds | Average content calculation time recorded at 1.84 seconds. | Pass |
| PT-03 | File Upload Load Test | Upload multiple PDFs concurrently and verify batch parsing | Process runs smoothly without crashing pipeline nodes | Processed a 50-file batch successfully; average OCR loop finished in 4.2s. | Pass |

7. Results

7.1 Output Screenshots

Figure 3: User Acceptance Testing (UAT) Telemetry Matrix Dashboard

[UAT Telemetry Matrix: An active quality assurance monitoring visual tracking client-side validation passes. Real-time graphs indicate successful parsing workflows, safe consumer sandbox execution runs, and verified end-to-end multi-party document distributions with 100% bug verification closure compliance.]

8. Advantages & Disadvantages

Advantages

- Scalable Legal Access: Lowers the financial barriers of identity tracking, balance disputes, and verification letter assembly.

- High Extraction Accuracy: The automated text parser quickly extracts structured metadata from messy, poorly formatted physical notices.

- Proactive Consumer Protection: Automatically scans incoming text documents for illegal language or predatory structural terms.

Disadvantages

- Regulatory Variances: Calculations must adapt to localized, shifting state statutes of limitations and debt-collection caps.

- Parsing Anomalies: Severely degraded physical documents or handwriting may require manual verification.

9. Conclusion

The AI Powered Debt Relief & Financial Recovery Platform successfully completed its UAT cycle with 0 outstanding high-severity functional blocks and 100% test pass compliance across all primary modules. The system handles concurrent file processing securely, safely extracting unstructured data frames while maintaining bank-grade user privacy.

10. Future Scope

- Direct Bureau Integrations: Connect automated settlement APIs straight to major credit bureaus for real-time validation logging.

- Predictive Settlement Modeling: Train custom neural networks on historical negotiation outcomes to optimize counter-offer pricing strategies.

- Pro Se Legal Assistance: Integrate real-time court filing assistance to guide users through basic self-defense procedures if sued by collectors.

11. Appendix

Source Code & Repositories

- Core Extraction Pipeline API: [https://github.com/ai-finrecovery-platform/core-nlp-engine](https://github.com/ai-finrecovery-platform/core-nlp-engine)

- Client Interface Application: [https://github.com/ai-finrecovery-platform/client-workspace-portal](https://github.com/ai-finrecovery-platform/client-workspace-portal)

Dataset Link

- Anonymized FDCPA Enforcement Action Records & Public Ledger Filings: [https://datasets.ai-finrecovery.org/fdcpa-compliance-v2](https://datasets.ai-finrecovery.org/fdcpa-compliance-v2)

GitHub & Project Demo Link

- Live Prototype Workspace Instance: [https://demo.ai-finrecovery-platform.net](https://demo.ai-finrecovery-platform.net)

- Project Engineering Core Hub: [https://github.com/orgs/ai-finrecovery-platform/dashboard](https://github.com/orgs/ai-finrecovery-platform/dashboard)